**MEETING REPORT**

**Team Name:** MovieMatrix **Date of Meeting:** 14/03/2024

**Start Time:** 16:00 **End Time:** 18:00 **Meeting Location:** Online

**Moderator:** Rexhens Balla **Recorder:** Suljon Pashaj

**Other Members Present:** Juna Dako

Jordi Thanasi

Ledion Lamce

Rosilda Bajrami

Kevi Koro

**Members Absent:**  -

**Topics Discussed**: **Discussed**:

1. About the user requirements that will be present in our application.
2. Our vision about the program in the future.
3. About theuser experience at different user levels.
4. About the criticism given in our last presentation and how we can improve our project.

**Decisions Made:**

1. Defined user requirements in different level.
2. Overviewed the work we have done so far and make the appropriate changes
3. How will the user requirements will be presented on the lab session.

**Tasks Assigned:**

1. Division of the user requirements to each member regarding user level.

Ledion and Rosilda was assigned to work on the client requirements.

Juna and Jordi was assigned to work on the manager requirements.

Suljon and Rexhens assigned to work on the admin requirements.

Kevi was assigned to work on the staff requirements.

**Time, Place, and Agenda for Next Meeting:** 21/03/2024

We will continue to improve our application and the exact agenda will be assigned according the feedback we will receive in lab hours and the new topics that will be required to us to present next week.